All Saints Co-Operative
Reconvened Annual General Meeting
29th August 2023 at 7.00pm
To be held in the basement community room

Present
Simon Cawte- (Chair) / June / Carly Rhodes / Vince / Yetunde / Mark / Martha / Gift / Vera	Kamila Klidzia (ASCO) / Tiree Campbell (ASCO)

2. Apologies:
Foday (RPO)
Gillian B.
Simon B.
Paul K.

3. Minutes of last meeting: 21.03.2023
Prop: CR
Sec: SC

4. Declarations of interest:
None

5. Managers report:
Repairs
Car park gate-spikes were being forced down for access. We have fixed this and ordered a camera to deter this kind of behaviour.
The car park side gate closer is being installed on Wednesday 31st.
We have a gardener attending with myself on Thursday to do a clear up of all areas.
We have asked WBC parking enforcers to start reattending and issue tickets where necessary. They will be liaising with me for access.
The macerator has been fixed and we are retrieving the funds from the lift engineers for this.
Dry risers works have been completed and have a maintenance contract in place.
We have reported the main tree and roots of the other one in carpark to Enable at Wandsworth. Chasing weekly.
All flat front doors have been inspected to ensure they are compliant with current fire safety regulations – one tenanted door was replaced and one leasehold property needs to undertake some minor remedial works but other than those, all are compliant.
We have reviewed the Fire Risk Assessment and are in the process of obtaining quotes for works to all remaining communal doors, the bin chutes and communal letterboxes. We have received two quotes and are awaiting a third.
Carbon monoxide alarms have been installed in most tenanted properties – we are in the process of booking the remaining flats in.
Spandrels- update from Foday. Currently fine tuning the quote and will keep us posted on movement
Pest control are attending monthly. Rodents in bin areas.
Lights changed to summertime hours, I can now do this myself and have showed mounir also.
Skylight by front door has been replaced.
2 garden gates replaced for access/escape.
New power supply installed main access panel front door.
Specialist cleaning products for lift maintenance purchased.
Quote for cameras on front/back door 1 so far.
Two houses have extensive cracks which we are obtaining guidance from WBC on.
Main roof.- We received an update from the Major Works team today. They have given us an estimated timescale for the roof replacement scheme, the team will be carrying out an initial inspection on the 15th September 23. With regards to the repair for the foreseeable, we will be sending an a letter to all LH going over the requested s20.

Admin
Letter sent for new contact detail to all residents to ensure we have correct details for properties on file.
GSC are carried out in tenanted properties each year. 1 is currently outstanding and 4 due between Aug-oct
Occupancy checks carried out. 7 carried out since April, 16 outstanding, they were done later part of 22.
Changing from Barclays to Llyods bank. Awaiting on signatories to sign and submit.
Letters regarding noise disturbances were sent out. Mainly around parties and slamming doors/gates.
Rent arrears followed up weekly. Statements out quarterly. High level of arrears is putting us at risk as we still pay WBC rents every month regardless, at the moment we are 25k in arrears this is unsustainable to carry on like this.
Mounir away cleaner cover in place as of Friday until 11th September.
I am working on a newsletter that will be distributed in September and quarterly thereafter.

Contracts;
Garden maintenance has been put out to tender have 2 quotes so far for rolling monthly maintenance. Chasing 3 companies for a third.
Gas checks out to tender. 1 back so far.

6. Election of committee:
Simon Cawte
Gilly Burns
Simon Burns
Sandra Besson
Vince Cooper
Yetunde Adenyin
7. Approval of audited accounts:
Can we recover AOV costs

8. Appointment of auditor:
SWP – Prop SC
        Sec VC

9. Date of next meeting:
17.10.2023

10. AOB
Bushes at church-TC sent letter.
WBC-fire doors and carbon monoxide installations.

Meeting closed 20.00pm